Project Charter

[Insert Department Name]

[Insert Project Name]

Version History

| Version # | Date | Author | Key Differences |
| --- | --- | --- | --- |

Table of Contents

1	Introduction	6

2	Business Problem or Opportunity	6

2.1	Business Problem	6

3	Strategic Alignment	7

3.1	Strategic Alignment	7

4	Project Scope Statement	8

4.1	Project Objectives	8

4.2	Preliminary Scope Statement	9

5	Roles and Responsibilities	9

6	Approach	11

6.1	Project Approach	11

6.2	Assumptions	11

6.3	Constraints	11

6.4	High-Level Preliminary Risks	12

6.5	Summary Milestone Schedule	13

7	Resource Forecast	13

7.1	Rough Order of Magnitude (ROM) Estimated Budget	13

7.2	Anticipated Funding Sources	13

7.3	Staffing Essentials	14

7.4	Known Sources of Technical Information	15

8	Organization	15

8.1	Project Organization	15

8.2	Project Governance	15

8.3	Stakeholder Register	16

8.4	Related/Dependent Projects	16

8.5	Dependencies	16

Introduction to the Project Charter Template

A project formally begins when a project Sponsor signs off on the Project Charter, approving the charter content and committing specific resources (e.g., funding, staff, equipment) to a project. The Project Charter demonstrates organizational support for a project and the Project Manager, and documents the business needs of the new product or solution, service, or other project result.

Further, it formally communicates the existence of the project and authorizes the Project Manager to allocate a certain level of organizational resources for project activities.  Additionally, approval of The Project Charter signals that other Initiating Process Phase activities can begin.

The Project Charter should be initiated early in the project lifecycle, and its creation is a mutually beneficial process that obtains commitment from all groups and individuals affected by the project. The process of creating a charter helps the project manager and project team gather the most important initial project information as well as establish scope boundaries. During the Executing Phase of the project, necessary changes to the scope can be identified and require a formal change request, as they reflect a new baseline scope from what was approved in the Charter.

The project charter, once approved, should provide a clear and concise summary of the project for the benefit of the sponsor, project manager, project team members, and other stakeholders.  Stakeholders who join the project after it has started also benefit from first reading the project charter.

This Project Charter Template with Instructions contains directions for properly completing a Project Charter.  Additional hints, examples, and suggestions are included within each of the template tables where key information is recorded.

Template style conventions are as follows:

| Style | Convention |
| --- | --- |
| Normal text | Indicates placeholder text that can be used for any project. |
| [Instructional text in brackets] | Indicates text that is be replaced/edited/deleted by the user] |
| Example text in italics | Indicates text that might be replaced/edited/deleted by the user |

As you complete the template, please remember to delete all instructional text (including this section) and update the following items, as applicable:

- title page

- version history

- table of contents

- headers

- footers

Update the document to a minor version (e.g., 1.1, 1.2) when minimal changes are made and a major version (e.g., 2.0, 3.0) when significant change are made.

Project Sample Library:

The CA-PMF has a Project Sample Library that contains real-world project artifacts from approved projects that you can reference to help you complete CA-PMF templates. Visit the CA-PMF website to access the Project Sample Library.

# Introduction

One of the key objectives of the Project Charter is to establish the project boundaries. Once approved, the Project Charter communicates the current agreement between the Project Sponsor and the Project Team throughout the lifecycle of a project. The Charter provides a high-level overview of the project including the definition of project success, and project resource requirements.

An approved Project Charter provides a statement of scope, objectives, and participants for a project. It provides a preliminary description of the roles and responsibilities, outlines the project objectives, identifies the main stakeholders, and defines the authority of the project manager. It serves as a reference of authority for the future of the project.

[In the Introduction section of the Project Charter, provide an introduction that includes a brief overview of the current situation, how the business program(s) are impacted and the case for change. Some of this information as well as information for additional sections of the Project Charter can be collected from the PAL Stage 1 Business Analysis (S1BA) if applicable to your project.]

# Business Problem or Opportunity

## Business Problem

[A Business Problem is a perceived gap between the existing state and a desired state. Although many problems turn out to have several solutions or ways in which to close the gap or correct the deviation, difficulties arise when the business problem is not accurately defined.  The underlying assumption is that projects, which bring about solutions, are working from an accurate definition of the problem.

Business Opportunities are occasions when an organization may not be necessarily experiencing a problem but identifies the chance to allocate resources to take advantage of an opportunity.

[In the Business Problem / Opportunity section of the Project Charter, describe the business drivers, problems, business opportunities, rationale for allocating resources and what success should look like.]

- Describe the Business Drivers. Examples include program or policy considerations, legislative or executive mandates.

- Describe the Business Problem to be solved or the business opportunity the organization should take advantage of.

- Describe the Rationale for allocating project resources.

- Describe how the organization will know that the problem is resolved or opportunity realized.

# Strategic Alignment

## Strategic Alignment

Strategic Alignment can be thought of as bringing the actions of an organization's business into line with the organization's planned objectives. It is the process and the result of linking an organization's structure and resources with its strategy and business environment. Strategic alignment enables higher performance by optimizing the contributions of people, processes, and inputs to the realization of measurable objectives.

[In the table provided below, identify how the proposed project will align with the organizations and/or statewide strategic goals and objectives. In the left hand column of the table, enter the Goal.  In the middle column select a Project Response Rank and in the right hand column, add any appropriate comments.  Do this for all three strategic areas including Program Goals, Organizational IT Goals and California Statewide IT Goals.]

[An example scale for the Project Response Rank is defined below. You may use or alter this for your purposes.]

High (H) – Project outcome will directly implement one or more strategic initiatives

Medium (M) – Project outcome will support / complement one or more strategic initiatives

Low (L)– Project outcome will not directly affect the organization’s strategic initiatives

N/A – Not applicable

| Strategic Goal(s) & Objectives | Project Response Rank | Comments |
| --- | --- | --- |
| 1. Organization Business Strategic Goal(s) and Objectives: |  |  |
| [Enter Program or Division Goals and Objectives] | [Choose H, M, or L based upon the rank descriptions provided] | [Add comments as necessary to clarify why the particular rank was chosen] |
| 2. Organization IT Strategic Goal(s) and Objectives: |  |  |
| [Enter Organization IT Goals and Objectives] | [Choose H, M, or L based upon the rank descriptions provided] | [Add comments as necessary to clarify why the particular rank was chosen] |
| 3. California Statewide IT Strategic Goal(s) and Objectives: |  |  |
| [Enter Statewide IT Goals and Objectives] | [Choose H, M, or L based upon the rank descriptions provided] | [Add comments as necessary to clarify why the particular rank was chosen] |

# Project Scope Statement

## Project Objectives

The scope defines the boundaries in terms of where the project begins and ends.  The scope describes what is to be delivered including where, when, and how.  It describes the services, functions, systems, solutions, or tangible products for which the sponsor will take delivery. As part of that scope, project objectives need to be identified and consists of the business benefits that an organization expects to achieve when spending time and effort to complete a project.

[In the project objectives section, utilize the table provided to capture high-level and concise project objectives. To do this, break down the project goals into measurable project objectives.  Enter objectives that are specific, measurable, achievable, realistic, and time-based. Include how the organization will know it has achieved success by including the assessment criteria.  Assessment Criteria defines how each objective will be measured. Number the project’s objectives starting with 1 and increment by 1 for each additional objective.  Adjust the table as needed to suit project needs.]

| # | Goal and Objective Statement | Assessment Criteria |
| --- | --- | --- |
| 1 | Example: Reduce approval timelines for the Business License Application Processing system by 50% within the next 12 months by automating the current manual application process. | Comparison of the before (baselined) and after application approval processing. |

## Preliminary Scope Statement

Preliminary Scope Statements can take many forms depending on the type of project being implemented and the nature of work that the organization conducts. A Preliminary Scope Statement essentially serves as the project justification by identifying the reason for the project's existence in a concise statement or two.  It identifies why the project is being established. It is important to have the project justification identified because this helps to give an overall direction to the project as well as highlighting the final goal.

A scope statement should be written before the statement of work and should capture, in very broad terms, the product of the project. For example, "developing a software based system to capture and track orders."

[In the table provided below, provide a preliminary project scope statement in the table below. This is accomplished by defining both what is in scope as well as what is out of scope. It is just as important to know what the project and product will not include, in order to understand what the project and product will include. These  project boundaries must be defined as clearly and discreetly as is practical to avoid scope creep later in the project.]

| In Scope | Out of Scope |
| --- | --- |
| Example: Automation of the Business License Application Processing system | Automation of the Delinquent Fee Collections system |

# Roles and Responsibilities

[In the table provided below, identify the name, roles and responsibility concerning the effort to prepare the Project Charter during the Initiating Process Phase. Address authority and decision-making by defining the following: Who approves funding? Who reviews and/or approves work products? Are there required federal pre-approvals for certain items?]

A sample table below is provided that contains some of the key roles and responsibilities:

| Name | Role | Responsibility |
| --- | --- | --- |
|  | Project Sponsor | - Identifies the Project Manager. - Assists the Project Manager to identify members of the Planning Team. - Provides input into the Project Scope Statement. - Helps develop the project’s Organizational Chart and Responsibility Assignment Matrix (RAM). - Develops the Project Staffing Estimate with the IT Sponsor. - Signs off on the Project Charter. |
|  | Project Manager | - Writes all elements of the Project Charter with input from appropriate Stakeholders, but primarily the Project Sponsor, the Business Owner(s), and the IT Sponsor. - Obtains sign-off on Project Charter from IT Sponsor and Project Sponsor. |
|  | Business Owner(s) | - Provides input into the drafting of the Preliminary Scope Statement. - Provides input into the drafting of the project’s Organization Chart. - Provides input regarding business resources committed in the preliminary Budget Plan. |
|  | IT Sponsor | - Provides input to the Project Manager regarding the Project Charter. - Supports the Project Manager and Project Sponsor in the preparation of the Project Scope Statement. - Reviews and provide feedback regarding the project’s draft Organization Chart. - Together with the Project Sponsor, sign off on the Project Charter. |

# Approach

## Project Approach

The Project Approach includes how the project team plans to resolve the business problem.

[For the Project Approach section, describe at a high level the approach to solving the business problem or opportunity. This should be described at a very high-level as this assessment will be deepened as one of the Planning Process Phase activities where the project approach is determined and documented in detail.]

## Assumptions

[Assumptions are made in the absence of fact and may pertain to resource availability, system availability, or existing conditions.  Assumptions are statements that are accepted as true without proof. It is not necessary to list every possible assumption.  In populating the Assumptions table below, focus on the assumptions that will have the most impact on the success of the project.  For example, “funding will not be withdrawn from the project” or “resources will be made available for the project.” Assumptions affect all aspects of project planning, are part of the progressive elaboration and generally involve a degree of risk.]

[Utilize the table below as a simple tool for capturing assumption statements and descriptions. Adjust to suit project needs.]

Example:

| Assumptions | Descriptions |
| --- | --- |
| Subject Matter Expert Availability | The various subject matter experts needed to complete the project will be available as scheduled |

## Constraints

Constraints are restrictions or limiting factors that could affect project performance. They limit resources, schedule, and scope and could affect the project and product quality.

[Utilize the table provided below for capturing constraints. Adjust to suit project needs.

Include the triple constraint, which consists of:

Time - addresses project duration and scheduling

Cost - addresses project budget and resources

Scope - addresses project goals and objectives, which can affect requirements and work.]

| Constraint | Description |
| --- | --- |
| Time | The project must be completed before the next fiscal year. |
| Cost | The approved project budget is $1,000,000. |
| Scope | The project scope includes application receipt, processing, and license issuance. |

[In the following table, identify which of the triple constraint characteristics cannot be changed, could be changed or could be improved. Place an X in the appropriate row for the specific constraint of time, cost and scope.  There can only be one X in each row and each column.]

Example:

|  | Time | Cost | Scope |
| --- | --- | --- | --- |
| CONSTRAINED (Cannot change) | X |  |  |
| ACCEPTED (Could be changed) |  | X |  |
| IMPROVED (Can Be Changed) |  |  | X |

## High-Level Preliminary Risks

A risk is an uncertain event or condition that, if it occurs, has an effect (negative or positive) on a project’s objectives. Risk is the possibility the project team may not achieve the expected product, schedule or resource targets because something unexpected occurs or something planned does not occur.

[In the table provided below, identify the project risks the Project Sponsor should be made aware of before making a decision on funding the project. Include the risks associated of not funding the project. Provide as much detail as possible. Refer to the Risk Management Plan and look at the attributes.  Provide the risk attribute to make an informed decision. Not all attributes and risks will be known at this time. Major risks, the timeframes and potential impacts are critical pieces of information.  Adjust the table to suit project needs as necessary.]

| Risk Description | Mitigation or Risk Responses |
| --- | --- |
| Example: Testing environment | If the testing environment is not ready as scheduled, user acceptance testing will experience a day-for-day slip in schedule |

## Summary Milestone Schedule

A milestone is a scheduled event signifying the completion of a major deliverable or a set of related tasks or activities.

[The Summary Milestone Schedule provides an opportunity to identify and describe the major project milestones.  Each milestone should have at least one deliverable associated with it and a completion date. Milestones at the summary level focus on major progress points that must be reached to achieve success.]

[Utilizing the table below, describe high-level milestones that tie to project phases and deliverables. Consider constraints and assumptions as provided by the Business Owner and Project Sponsor.]

| Milestone | Forecast Start Date | Forecast End Date | Owner |
| --- | --- | --- | --- |
| Progress Point #1 | xx/xx/xx | xx/xx/xx | Assigned role/responsibility |
| Progress Point #2 | xx/xx/xx | xx/xx/xx | Assigned role/responsibility |

# Resource Forecast

## Rough Order of Magnitude (ROM) Estimated Budget

[Provide the rough order of magnitude (ROM) estimated costs to conduct the project. To assist, the California Department of Technology provides a Financial Analysis Worksheet (FAW) tool to capture estimated project costs. Under SIMM Section 19F, the FAW instructions and template can be found at: http://www.cio.ca.gov/Government/IT_Policy/SIMM_19/SIMM19.html.]

## Anticipated Funding Sources

[Provide any anticipated project funding sources in the table provided below. Note the funding source, the funding entity, and the anticipated amount.]

| Funding Source | Entity | Amount |
| --- | --- | --- |
| Children’s Health Insurance Program (CHIP) funding | Federal | $500,000 |
| General Fund | State | $1,000,000 |

## Staffing Essentials

[List the high-level human resource staffing needs for the project in the table provided below. Refer to the FAWS described in section 6 .1 for the planned resources and summarize the staff, the staff source, the number of staff needed and their planned utilization in terms of personnel years (PY) or full-time equivalency in the table below.]

| Staff | Entity | Count | Planned Utilization |
| --- | --- | --- | --- |
| Project manager | State | 1 | 1.0 py |
| Enterprise Architect | State | 1 | .75 py |
| SAP Migration Specialist | Contractor | 4 | 4.0 py |

## Known Sources of Technical Information

[Provide any known sources of technical information in the table provided below that can be utilized for the project in terms of the source and description of the information and how it will be used.]

| Source | Description | Use |
| --- | --- | --- |
| Project Management Body of Knowledge (PMBOK) | Guidance and standards for project management practitioners | The PMBOK serves as a reference to the Project Manager in initiating, planning, executing, controlling and closing the project |

# Organization

## Project Organization

Project Organization is the documented standpoint of how the project team is organized into an effective and efficient structure to achieve the project objectives.

[In the Project Organization section, provide a short description of how the project is organized and include a project organization chart. A project organizational chart template is included as part of the California Project Management Framework (CA-PMF)]

## Project Governance

Project Governance is the management framework within which project decisions are made.

[Project governance is a critical element of any project since while the accountabilities and responsibilities associated with an organization is well defined, seldom does an equivalent framework exist to govern a project.]

[In the Project Governance section, describe how the project will be managed and overseen, who decides the project is successful, and who signs off on project progress, changes, and completion. It is not necessary to provide named resources at this point. This will be further refined when the governance plan is developed.]

## Stakeholder Register

The Stakeholder Register is a log for recording key Stakeholder information. It is essentially a list of project Stakeholders who are affected by the project and its outcome or who influence the project and its outcomes. A stakeholder can be a person, a group, or an organization that may be affected, influenced, or have any interest in the project, or in the project’s outcome, directly or indirectly.

[Define the people and/or organizations that are crucial to a successful change implementation. A Stakeholder Register template is provided as part of the CA-PMF.]

## Related/Dependent Projects

Related/Dependent Projects refers to a logical relationship between two related projects.

[It is common for multiple projects to be related or dependent on each other. Provide a list of any known related or dependent projects and state the relationship or dependency.]

## Dependencies

Dependencies refers to a logical relationship between two activities, or between an activity and a milestone.

[Describe any identified project dependencies and how the project may be impacted by these dependencies. Include other dependent projects and their impact on this project as well.]