Implementation Management Plan

[Insert Department Name]

[Insert Project Name]

Version History

| Version # | Date | Author | Key Differences |
| --- | --- | --- | --- |

Table of Contents

1	Introduction	6

2	Planning Assumptions	6

3	Constraints	7

4	System Overview	7

4.1	System Organization	8

5	Glossary	11

6	Management Overview	11

7	Points of Contact	12

8	Major Tasks	13

9	Implementation Schedule	14

10	Implementation Security	14

11	Implementation Support	15

11.1	Hardware, Software, Facilities, and Materials	15

12	Documentation	20

13	Personnel	20

14	Known Issues	21

15	Implementation Requirements by Site	21

16	Risks and Contingencies	21

17	System Acceptance	22

Introduction to the Implementation Management Plan Template

The Implementation Management Plan is a management tool designed to illustrate the critical steps needed to implement project deliverables (product or system) and the necessary operational preparations. It assists the project team by proactively developing the operational program needed to support both Stakeholders and the resulting system. It also helps identify any risks or challenges along the way.

The Implementation Management Plan is especially helpful in providing project team members and Stakeholders, regardless of their level of involvement, with an understanding of the project’s goals and how they are to be accomplished. It ensures that everyone working on the project is on the same page, and that any discrepancies are resolved before they become costly to the project or the Stakeholders being served.

The Implementation Management Plan specifically describes the operational preparation necessary for implementing the deliverable(s). It includes a description of the scope, impact analysis, installation requirements, hardware, software, security, documentation, training, data conversion, interfaces, and staff transition necessary to support the new solution.

An Implementation Management Plan allows project Stakeholders to think through critical components well before implementation, thereby saving time, energy, and money. Stakeholders can anticipate factors and identify potential problems and challenges up front before implementation begins. This planning becomes proactive instead of reactive, allowing best practices to be used and ensuring that project efforts are concentrated on implementing a high quality, well‐planned solution.

The following sections are constructed to match the suggested heading structure for the Implementation Management Plan. Each section provides instructions and descriptions to help the reader understand its purpose and how to complete it.

Template style conventions are as follows:

| Style | Convention |
| --- | --- |
| Normal text | Indicates placeholder text that can be used for any project. |
| [Instructional text in brackets] | Indicates text that is be replaced/edited/deleted by the user] |
| Example text in italics | Indicates text that might be replaced/edited/deleted by the user |

As you complete the template, please remember to delete all instructional text (including this section) and update the following items, as applicable:

- title page

- version history

- table of contents

- headers

- footers

Update the document to a minor version (e.g., 1.1, 1.2) when minimal changes are made and a major version (e.g., 2.0, 3.0) when significant changes are made.

Project Sample Library:

The CA-PMF has a Project Sample Library that contains real-world project artifacts from approved projects that you can reference to help you complete CA-PMF templates. Visit the CA-PMF website to access the Project Sample Library.

# Introduction

[The Implementation Management Plan describes how the project’s end result will be installed, deployed, and transitioned into an operational system or environment. The plan contains an overview of the system, a brief description of the major tasks involved in its implementation, and the overall resources needed to support the implementation effort (such as hardware, software, facilities, materials, and personnel). If the implementation is to occur at multiple locations, the plan also documents the overall sequence and site-specific implementation specification.]

Example:

This Implementation Management Plan has been developed to communicate how the [System Name] will be implemented, installed, and promoted to its operational environment. The purpose of this plan is to enable all Stakeholders to become aware of the details, requirements, and responsibilities involved in successfully completing this project and putting [System Name] into production operations. The following sections describe the [System Name] system, implementation tasks, and resources needed for a successful implementation.

# Planning Assumptions

[This section of the Implementation Management Plan describes the assumptions made about the development and execution of this document. Assumptions are statements that, for planning purposes, are considered true, real, or certain. As such, statement accuracy is important and assumptions should be written carefully to avoid ambiguity. Assumptions affect all aspects of implementation planning, are part of the progressive elaboration, and generally involve a degree of risk. The following example table is a simple tool for capturing assumption statements and descriptions. Adjust to suit project needs.]

Example:

| Assumptions | Description |
| --- | --- |
| Subject Matter Expert Availability | Vendor subject matter experts will be on site at the data center throughout the process of migration preparation, system migration, and system validation. |
| Existing system concurrency | The existing system will run concurrently with the new system for a minimum of 30 days to support system validation efforts. |

# Constraints

[This section of the Implementation Management Plan describes the project constraints identified for the development and execution of this document. Constraints are restrictions or limiting factors that could affect project performance. They limit resources, schedule, or scope and could affect the project and product quality. The following example tables provide a simple tool for capturing constraints and descriptions. Adjust to suit project needs. Include the Triple Constraint of:

- Time - Addresses project duration and scheduling

- Cost - Addresses project budget and resources

- Scope - Addresses project goals and objectives, which can affect requirements and work.]

Example:

| Constraint | Description |
| --- | --- |
| Time | The system must be installed, in production operations, and validated before the beginning of the new fiscal year |
| Cost | The approved project budget for implementation is $500,000 |
| Scope | The scope of implementation includes system preparation, system migration from development to production operations, and system validation. |

# System Overview

[This section of the Implementation Management Plan provides a description of the system to be implemented and its organization. The description should provide an overview of the business processes the system supports, how the system relates any other automated systems, the system’s criticality to business efforts, and any other information the author deems relevant and useful for helping Stakeholders understand the system. It is recommended to include specific identifiers such as version and release number. If a System Specification Document exists, it would be a good source for this kind of information.]

Example:

This Implementation Management Plan supports implementation of Version X.X of the [System Name]. The [System Name] system provides data warehouse functionality in support of the Department’s Licensing business function. It is used for detailed and summary reporting on daily operations, trend analysis, and forecasting. The solution consists of a web-based presentation layer component, a business logic layer implemented in [Tool], a data layer based on a customized data model that resides in [tool], and a relational database management system. The [System] interfaces to the Department’s automated licensing system [System Name], which processes licensing transactions via daily uploads of summarized data. The data warehouse is not a mission critical system.

## System Organization

[This section of the Implementation Management Plan provides a description of the system structure and the major system components essential to its implementation. It should describe both hardware and software as appropriate. Charts, diagrams, and graphics at the beginning of this section may be necessary to provide a clear picture of the system. Hardware and software should be described, and again, the System Specification Document is a good source of information. When describing hardware, the following minimum fields are recommended and can be extended as needed:

Hardware Manufacturer – The name of the manufacturer of the hardware item

Hardware Type – The type of the hardware component, such as tablet, server, or peripheral

Model – Model number of the component

Configuration – Specifications for such parameters as storage and RAM

- If the system is delivered via the Cloud, these details may not be known. In this case, note the provider of the service and the type of service provided:

Cloud Provider – the name of provider of the cloud services used

Service Type – The type of the service provided. Select one of the following:

Infrastructure as a Service (IaaS)

Platform as a Service (PaaS)

Software as a Service (SaaS)

For software, document the following fields at a minimum and extend as necessary to suit the project.

Software Publisher – the name of software publisher

Software Title – The name of the software component.

Software Function – Function of the software component such as web server, identity and access management, or reporting utility

Version Number – Specific version number of the software component being installed.

The example below provides an overview of a system made up of three distinct layers. The attributes in the table can be expanded as needed with additional configuration information such as operating system.]

Example:

The [System Name] system is comprised of a presentation layer, a business logic layer, and a data layer. The general system organization and relation to other systems is shown in the graphic below.

The high-level functions are shown in the table below.

| Presentation Layer Functions | Business Logic Layer Functions | Data Layer Functions |
| --- | --- | --- |
| - User portal - Help desk requests - User self-service profile management | - Report management - Extract, transform and load services | - Relational database management system (RDBMS) |

Presentation Layer

The functions performed by the servers and software in the presentation layer include providing a web-based interface into the database and access to ancillary, non-query, and reporting data access to the system (such as portal, help desk inquiry, metadata, training, and documentation).

Example:

The Presentation Layer consists of two web servers: one for production and one for testing. The production web server has been assigned a name according to the department’s system naming convention: PL_PRDWEB#1. The test web server has also been assigned a name according to the system naming convention: PL_TWEB#1. This server will be used for testing in accordance with the projects test plan.

Presentation Layer Hardware

| Hardware Manufacturer | Type | Model | Configuration |
| --- | --- | --- | --- |
| Vendor Name | Server | Model number | Quad 3.0 Ghz processors 800Mhz FSB, with 4MB cache. 16 GB memory 1.2TB disk RAID 5 |

Presentation Layer Software

| Software Publisher | Software Title | Model | Version |
| --- | --- | --- | --- |
| Publisher Name | Title | Web Browser | X.XX |

[In this example, the presentation layer description would be repeated for each of the Business Logic and Data Layers.]

# Glossary

[This section of the Implementation Management Plan lists alphabetically all terms and abbreviations used in this plan. If it is several pages in length, the Glossary may be placed in an appendix.]

| Term /Abbreviation | Definition |
| --- | --- |
| IaaS | Infrastructure as a service. A cloud offering in which the client is provided hardware and connectivity services but provides and manages their own operating systems and applications. |
| RDBMS | Relational Database Management System. Software that enables storage and retrieval of data. In a RDBMS, data is stored in table format. |

# Management Overview

[The implementation of the project consists of the steps involved in the deployment and installation of the project’s product, either for the customer or the organization for which it was designed. This section should provide a detailed description of the implementation steps until the project’s product is to be migrated to the responsible group for continued operations. This section should be written at the executive summary level.]

Example:

The [System] will be implemented in [Department Name] to replace the existing system, which is inadequate for expanding operations. The implementation of this system is a deliberately planned and highly technical effort. This description of the implementation will provide all Stakeholders with an understanding of how the implementation will occur.

Upon completion of the designed system, a test version will be loaded in the virtual testing server. The system integrator will capture all existing data from the existing system and load that data into the database to test data integrity and compatibility between how data is captured currently and in the new system. Once testing is complete and functionality is verified, the system will be loaded onto staging servers and partitioned off to prevent user access. The system integrator and departmental IT staff will then verify functionality of the database on the actual staging servers.

Once functionality is confirmed, a notification will be distributed to the entire organization, communicating the transition from the legacy system to the new system. At this point, the system integrator, in conjunction with departmental IT staff, will conduct a final data capture of all data on the legacy system, and the data will be imported by departmental IT staff to the new system. Once the data import has been deemed successful by departmental IT staff, the legacy system will be decommissioned.

At this point, a manual contingency operation will be employed in which maintenance technicians capture all maintenance actions manually for a period of two days while the new system is prepared to go live. Upon approval from the Department CIO and Project Sponsor, the new system will go live and will be monitored for 48 hours by the departmental IT staff to ensure acceptance criteria are met. The team will verify that the acceptance criteria have been met. The Project Manager and Project Sponsor will confirm that acceptance criteria have been met, and the implementation phase of the project will be complete.

# Points of Contact

[This section of the Implementation Management Plan identifies role, name, organization, email, and phone number for each of the individuals who serve as points of contact for the system implementation. These points-of-contact should include the Business Sponsor, Program Manager, Project Manager, Quality Assurance Manager, Configuration Management Manager, Security Officer, Database Administrator, or other managers and representatives with responsibilities relating to the system implementation. The site implementation representative for each field installation or implementation site should also be included, if appropriate. The example below shows some of the roles that may be involved. Modify or add additional lines to the table as needed. If the applicable team members are listed in the Project Management Plan, reference the appropriate section within that document.]

| Project Role | Name | Organization | Email | Phone |
| --- | --- | --- | --- | --- |
| Project Sponsor | Name | Department Name and Division | xxxx@xxx.xxxx | xxx.xxx.xxxx (cell) xxx.xxx.xxxx (desk) |
| Data Conversion Lead | Name | Company Name | xxxx@xxx.xxxx | xxx.xxx.xxxx (cell) xxx.xxx.xxxx (desk) |
| System Developer or System Maintainer |  |  |  |  |
| Quality Assurance Manager |  |  |  |  |
| Configuration Management Manager |  |  |  |  |
| Security Officer |  |  |  |  |
| Database Administrator |  |  |  |  |
| Site Implementation Representative |  |  |  |  |
| Independent Verification and Validation (IV&V) Representative |  |  |  |  |

# Major Tasks

[This section of the Implementation Management Plan provides descriptions of the major system implementation tasks. Add as many sections as necessary to describe all the major tasks. The tasks described in this section are not site-specific, but generic or overall project tasks that are required to install hardware, software, and databases, and prepare data and validate the system.

Include the following information for the description of each major task and adjust as necessary.

Task Name – The name of the major task to be accomplished

Resources – Resources that will be needed to accomplish the task

Key Staff – The names and roles of key person(s) responsible for the task

Success Criteria – The criteria for successful completion of the task (such as “user acceptance”)

Examples of major tasks can include the following:

- Provide overall planning and coordination for the implementation

- Provide appropriate training for personnel

- Ensure that all manuals applicable to the implementation effort are available when needed

- Provide all needed technical assistance

- Schedule any special computer processing required for the implementation

- Perform site surveys before implementation

- Ensure that all prerequisites have been fulfilled before the implementation date

- Provide personnel for the implementation team

- Acquire special hardware or software

- Perform data conversion before loading data into the system

- Prepare site facilities for implementation]

Example:

| Task | Resources | Key Staff | Success Criteria |
| --- | --- | --- | --- |
| Ensure that all prerequisites have been fulfilled before the implementation date | Completed Phase Checklists Testing Results Deliverable Approvals | Name – Project Manager Name – Quality Manager | PM and QM are able to confirm and document that all prerequisites have been fulfilled |
| Provide appropriate training for personnel | Training Curriculum Training Sessions Training Materials | Name – Training Manager | Training Manager confirms that any staff requiring training has received training |

# Implementation Schedule

[This section of the Implementation Management Plan provides a schedule of activities to be accomplished. Show the required tasks (described in Major Tasks) in chronological order, with the beginning and end dates of each task. Tasks, Planned Start, Planned Finish, and Dependencies should be drawn from the project’s schedule and kept in synch as the project progresses. Add tasks, planned start and finish dates, and tasks dependencies as needed.]

Example:

| Task ID | Task | Planned Start Date | Planned Finish Date | Dependency |
| --- | --- | --- | --- | --- |
| 1 | Provide appropriate training for personnel | XX/XX/XXXX | XX/XX/XXXX |  |
| 2 | Ensure that all prerequisites have been fulfilled before the implementation date | XX/XX/XXXX | XX/XX/XXXX | 1 |

# Implementation Security

[This section of the Project Implementation Plan includes an overview of the system security and requirements that must be followed during implementation. If the system contains personally identifiable information (PII) protected health information (PHI), or other types of information that require special handling, describe concerns to be addressed.]

Example:

The [system name] collects, stores, and maintains data that is considered private or confidential by state and federal definitions. As such, it has been designed to maintain data security and to protect against internal and external threat.

Data that is converted from the legacy system will not be pre-loaded on to the new servers before installation. Data will be transmitted electronically in encrypted form from the legacy system to the new system, once the servers have been installed and placed behind the appropriate firewalls. User access to the system will be limited and maintained via the department’s standard identity and access management system.

# Implementation Support

[This section of the Implementation Management Plan describes the support hardware, software, facilities, and materials required for the implementation. It also describes the documentation, necessary personnel and training requirements, outstanding issues, and implementation impacts to the current environment. The information provided in this section is not site-specific. If there are additional support requirements not covered by the subsequent sections, others may be added as needed.]

## Hardware, Software, Facilities, and Materials

[This section of the Implementation Management Plan lists all support hardware, software, facilities, and materials required for the implementation.]

Hardware

[This section of the Implementation Management Plan provides a list of support equipment and includes all hardware used for installing and testing. This hardware may include computers, servers, peripheral equipment, simulators, emulators, diagnostic equipment, other non-computer equipment, and any network and data communication requirements. The description should include the specific models, versions, configuration settings, and the equipment owner. This information is likely to exist in other project documents such as the System Specification Document, the Configuration Management Plan, Bill of Lading, asset management system or contractual documents. If those documents exist and provide the necessary information, you may consider referencing them here instead of duplicating the information, to avoid any inconsistencies that may develop. If not, then the following fields should be considered in creating the hardware inventory:

Name/ ID – Name or identifier of the hardware component

Type – Type of hardware component, such as server, router.

Model/Version – Model and/or version number of the hardware component

Physical Location – Physical location where the hardware component is installed

Equipment Owner – Designated owner of the equipment by organizational entity or name

Maintenance Contract – Maintenance contract number (if contract exists)

Maintenance Contact Point – Contact point for the maintenance contract (if one exists)

Maintenance Type/ Level of Coverage – Maintenance contract coverage details (if one exists)

Maintenance Period Expiration Date – Maintenance contract period (if one exists)

Required Licenses – Number and type of licenses required (if applicable)]

Example:

| Name / ID | Type | Model/Version | Physical Location | Owner | Maint. Contract # | Maint. Contract Contact | Maint. Type / Level | Expiration | Licenses |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PL_PRDWEB#01 | Server | Model XX.XXXX | Data Center | IT | #XXXXX | Name, Number | Preventative maintenance | XX/XX/XXXX | None |

Software

[This subsection of the Implementation Management Plan provides a list of non-hardware components (such as software, databases, and compilers, operating systems, and utilities) required to support the implementation. Identify the component by specific name, code, or acronym, identification numbers, version numbers, release numbers, and applicable configuration settings. Identify whether the component is commercial off-the-shelf (COTS), custom developed, or legacy. Identify any component used to facilitate the implementation process. Again, this information is likely to exist in other project documents such as the System Specification Document, the Configuration Management Plan, bill of lading, or contractual documents. If those documents exist and provide the necessary information, you may consider referencing them here instead of duplicating the information to avoid any inconsistencies that may develop. If not, then the following fields should be considered in creating the software inventory:

Name/ID – Name or identifier of the software component

Type – Type of software component (such as browser, RDBMS)

Model/Version – Model and/or version number of the software component

Physical Location – Physical location where the software component is installed

Software Owner – Designated owner of the equipment by organizational entity or name

Maintenance Contract – Maintenance contract number (if contract exists)

Maintenance Contact Point – Contact point for the maintenance contract (if one exists)

Maintenance Type/ Level of Coverage – Maintenance contract coverage details (if one exists)

Maintenance Period Expiration Date – Maintenance contract period (if one exists)

Required Licenses – Number and type of licenses required (if applicable)]

Example:

| Name / ID | Type | Model/Version | Physical Location | Owner | Maint. Contract # | Maint. Contract Contact | Maint. Type / Level | Expiration | Licenses |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Software Title | Identity and Access Management | Ver. X.XX | Data Center | IT | #XXXXX | Name, Number | Automatic Upgrade | XX/XX/XXXX | 220 |

Facilities

[This section of the Implementation Management Plan identifies the physical facilities, accommodations, and their location(s) required during implementation. Examples include physical workspace for assembling and testing hardware components, desk space for software installers, floor space for equipment, and classroom space for training the implementation staff. Specify the hours per day needed, number of days, and anticipated dates. Document the facilities needed using the following fields. Add rows and additional columns as needed

Purpose – What the facility will be used for

Size – The required size of the facility. This can be expressed in terms of what must be accommodated or in terms of physical size.

Days/hours – Planned days and hours of use for the facility

Duration – Period of time the facility will be needed]

Example:

| Purpose | Size | Resources Needed | Day/Hours of Use | Duration |
| --- | --- | --- | --- | --- |
| Training | 2 instructors, 20 students per training session, computer based training | 22 desks 22 desktop computers CBT system Projector Network Connectivity Sufficient Electrical outlets | Mon-Fri, 7 AM – 6 PM | XX/XX/XXXX to XX/XX/XXXX |

Materials

[This section of the Implementation Management Plan identifies any other consumables (such as technology, supplies, and materials) required to support the system. Provide the names, identification numbers, version numbers, release numbers, and owners.]

Example:

| Item | Identification | Version #/Release # | Owner |
| --- | --- | --- | --- |
| Archival tapes | Manufacturer Name Part # XXXX | N/A | IT |

# Documentation

[This section of the Implementation Management Plan lists any additional documentation needed to support the deliverable system. At a minimum, the information recorded should include the following. Extend the list attributes as needed.

Document Title – Name of the document

Description – Document description

Version # – Version number of the document

Owner – Designated owner of the document]

Example:

| Document Title | Description | Version # | Owner |
| --- | --- | --- | --- |
| System Design Specification | The SDS articulated the overall design of the system, its individual components, and system-wide configuration information | X.XX | System Architect |

# Personnel

[This subsection of the Implementation Management Plan describes staffing requirements. It describes the number of personnel, length of time needed, types of skills, skill levels, expertise, and any necessary security clearances for the staff required during the implementation period. If particular staff members have been selected or proposed for the implementation, identify their roles and responsibilities. This table should take into account the major implementation tasks identified earlier in the plan.

Staffing Type – Type of staff needed

Skills – High-Level skills needed

Security Clearance – Indicate if the staff member requires security clearance

Number Needed – Number of staff members needed in terms of full-time equivalency

Period – Period of time staff will be needed]

Example:

| Staffing Type | Skills | Security Clearance? | Number Needed | Period |
| --- | --- | --- | --- | --- |
| Hardware Technician | Hardware configuration, installation, testing, and trouble shooting | Y | 4.0 FTE | XX/XX/XXXX to XX/XX/XXXX |

# Known Issues

[This subsection of the Implementation Management Plan states any known issues or problems relevant to implementation planning. Any identified issues should be processed through the project’s issue management process and entered into the project issue log. Consult the CA-PMF Issue Management Plan Template with Instructions for information on identifying, documenting, controlling, and closing project issues. Enter any issues in format used by the project.]

# Implementation Requirements by Site

[This section of the Implementation Management Plan describes any site-specific implementation requirements and procedures, if applicable. Each site should be documented in terms of:

Location name – The name of the site

Contact Point – Provide the name and phone number for the location contact point.

Preliminary Site Visits – Identify any needed site visits needed to prepare the site operations

Site Preparation Specification – Include physical space needs, cabling, power, special environment needs (such as heat, humidity), access, secure space for deployment, parking, inventory procedures for tools, escorts, keys)

Site Readiness Verification. Identify the means to verify and document that the site(s) is ready for implementation.]

# Risks and Contingencies

[This subsection of the Implementation Management Plan identifies the risks and specific actions to be taken in the event the implementation fails or needs to be altered at any point. It also includes the factors to be used for making the decision. Any risks identified should be processed through the project’s Risk Management process. Refer to the Project’s Risk Management Plan and the Risk Management Process for additional guidance. Contingencies define the steps the project will take if some specific trigger occurs. Identify how the project will react if things do not go as planned in terms of the following:

Event Trigger – Define the event that causes the contingency to go into effect

Response – Define contingency plan steps

The example below presents a simple trigger/response table. This table should be expanded as needed.]

Example:

| Event Trigger | Response |
| --- | --- |
| System fails to load correctly in the production environment | Stop the migration process Revert to the legacy system Assess cause for failure Rectify failure Test resolution Reschedule migration |

# System Acceptance

[This subsection of the Implementation Management Plan establishes the exit or acceptance criteria for transitioning the system into production. Identify the criteria that will be used to determine the acceptability of the deliverables, as well as any required technical processes, methods, tools, and/ or performance benchmarks required for product acceptance. Describe the process for ensuring that the system implementation was successful. Describe how any noted discrepancies will be rectified. Refer to the project’s guidance regarding deliverable and product acceptance, and to the issue management plan, for processes to resolve issues related to system acceptance.]